Cost Estimator Worksheet

This worksheet is designed to help you build a comprehensive, high-level cost estimate for your custom home project. Use the provided data, cost category rules of thumb, and real-world benchmarks to determine if your vision is financially feasible and to create a strategic budget. Fill in the yellow fields based on your research and assumptions.

Project Title: _______________________________________________________________

Date: _______________________________

Section 1: Project Inputs

Project Name: ___________________________________

Date: _____________________________

Target Location: _________________________________

Desired Home Size (Square Feet): _________________

Section 2: Initial Ballpark Estimate

Use this section for a very rough, initial estimate based on typical build tiers. This is a starting point, not a final budget.

| Build Tier | Typical Description | 2025 Cost Range Estimate ($/sf) | Your Ballpark Estimate ($) |
| --- | --- | --- | --- |
| 1 | Often seen in sub-division or volume-builder packages. Features limited customization options, standard vinyl windows, and basic finishes. Typically involves no direct architect involvement for the homeowner. | $250–$350 |  |
| 2 | Characterized by larger footprints, upgraded exterior materials, semi-custom kitchens, and better-quality glazing and mechanical systems. | $400–$750 |  |
| 3 | Typically, 1,000–2,000 square foot footprints, featuring efficient forms, high window-to-wall ratios, and often built with rural or remote logistical considerations. | $450–$650 |  |
| 4 | May involve structural steel, custom curtain-wall glazing, architectural concrete, open floor plans, exposed trusses, minimalist detailing, unique one-off design elements, and often built on complex sites. | $800–$1,500+ |  |

Section 3: Detailed Budget Breakdown

Use this table to build a more nuanced budget. The percentages are rules of thumb to help you fill in blanks.

| Cost Category | Description & Most Expensive Items | Rule of Thumb % (of Build Cost) | Estimated Cost ($) | Notes / My Assumptions |
| --- | --- | --- | --- | --- |
| 1. Land Acquisition | The land itself is usually the most expensive item. You might go higher if the property already has significant infrastructure or a uniquely desirable attribute ``. | 10-20% of your total project budget |  |  |
| 2. Site Work | Includes clearing the land, grading, bringing in utilities, installing a septic system or connecting to a sewer, drilling a well, and building driveways. Most expensive: installing a septic system or running new utility lines over long distances. | 5–15% of your overall build cost |  |  |
| 3. Foundation | Involves excavation, footings, concrete work, and creating a slab, crawlspace, or full basement. Most expensive: Full basement foundations. Hitting bedrock can also significantly increase costs. | 8–12% of the build cost |  |  |
| 4. Framing & Building Envelope | Covers lumber or steel, SIPs, sheathing, windows, doors, and the roof. Most expensive: structural steel, framing lumber, and expansive glass systems. | 10-15% of the build cost |  |  |
| 5. MEP | Encompasses HVAC, all electrical wiring and fixtures, and all plumbing pipes and fixtures. Most expensive: HVAC systems, particularly multi-zone setups or radiant heating systems. | 10-15% of the total |  |  |
| 6. Insulation & Drywall | Includes all insulation materials and the installation of drywall. Most expensive: Spray-foam insulation ``. | 5–8% of the cost `` |  |  |
| 7. Interior Finishes | A broad category covering cabinetry, tile, flooring, light fixtures, plumbing fixtures, and appliances. Most expensive: Custom cabinetry and high-end kitchen appliances. | 10–20% `` |  |  |
| 8. Exterior Finishes | Includes siding, decks, and landscaping. Most expensive: Extensive hardscaping or premium siding materials like stucco or cedar. | 5–10% of the build cost `` |  |  |
| 9. Soft Costs | Costs beyond direct construction, including architect fees, structural engineer fees, permit fees, construction insurance, and legal fees. Architectural design fees can often be around 15% of the hard costs alone. | 10–15% of your total project costs `` |  |  |
| 10. Contingency | A crucial buffer for unforeseen changes, cost overruns, or unexpected issues. Most expensive unforeseen items: a contractor walking off the job, a significant loss that’s not fully covered by insurance, or major pricing surges. | 8-12% of your total project costs (minimum of 10–15% of your hard costs) |  |  |
| 11. GC Overhead & Profit | The GC's fee for managing the project and their profit. If you self-GC, you save this fee, but you invest your own significant time and coordination effort. | 10-15% of your total project costs (typically 15-20% of hard costs) |  |  |
| 12. Bonus Consideration | If you're building in a remote area, be sure to add logistics premiums. | N/A |  |  |

Section 4: Data Gathering Action Plan Checklist

Use this checklist to gather real-world numbers for your project.

- ☐ 1. Research Land: Find recent sold land listings in areas that match your criteria.

- ☐ 2. Initial Outreach: Reach out to one or two reputable architects and one or two General Contractors in your target region for preliminary estimates.

- ☐ 3. Site Work Estimates: If the GC’s initial estimate does not include site work, get separate ballpark quotes from septic contractors and well drillers.

- ☐ 4. Factor in Other Costs: Add another 5% of your estimated total project cost to cover ancillary soft costs.

- ☐ 5. Contingency is Key: Add another 10% of your estimated hard costs, at a bare minimum, as your contingency fund.