Self-GC vs. Hired GC Decision Matrix

Use this matrix to honestly evaluate whether self-managing your build, hiring a general contractor, or using an owner's representative hybrid is the right path for your project. The financial savings of self-GC are real but often smaller than expected once you account for your time, learning curve, and risk exposure.

Project Title: _________________________________________________________________

Date: _________________________________________________________________

Section 1: Path Comparison

| FactorFactor | Full GCFull GC | Self-GCSelf-GC | Owner's Rep HybridOwner's Rep Hybrid |
| --- | --- | --- | --- |
| Typical cost (% of construction) | 15-25% markup | Save 15-25% (minus your time value) | 3-7% OR fee |
| Your time commitment (hrs/week) | 2-5 hrs/week | 20-40 hrs/week | 5-10 hrs/week |
| Risk exposure level | Low | High | Moderate |
| Required construction knowledge | Minimal | Substantial | Moderate |
| Stress and lifestyle impact | Low-Moderate | High | Moderate |
| Control over trade selection | Limited | Full control | Shared |
| Schedule management responsibility | Builder manages | You manage 15-25 trades | OR assists |
| Budget management responsibility | Builder manages | You manage all payments | OR monitors |
| Liability for work quality | Builder assumes | You assume | Shared |
| Warranty coverage | Builder provides | Trade-by-trade | Varies |

Section 2: Financial Reality Check

Estimated construction cost: $___

GC markup you'd save (15-25%): $___

Minus: Your time value (___ hrs/week x ___ weeks x $___/hr): $___

Minus: Owner's Rep fee (if using, 3-7%): $___

Minus: Mistakes and learning curve contingency (5-10%): $___

Net actual savings: $___

Is this savings worth the stress and risk? ☐ Yes ☐ No ☐ Uncertain

Section 3: Self-GC Candidate Assessment

☐ I have 20-40 hours per week available during construction

☐ I have managed complex projects with multiple stakeholders before

☐ I am comfortable making fast decisions under pressure with incomplete information

☐ I can handle confrontation and difficult conversations with trades

☐ I have a construction-knowledgeable advisor I can call for guidance

☐ I have a financial cushion for cost overruns (10-15% contingency minimum)

☐ My family/partner supports this time and stress commitment

☐ I live close enough to the job site for daily visits if needed

Score: ___/8 Yes answers

6-8: Strong self-GC candidate | 4-5: Consider Owner's Rep hybrid | 0-3: Hire a GC

Section 4: Decision

Selected path: ☐ Hire a General Contractor ☐ Self-GC ☐ Owner's Rep Hybrid ☐ Other: ___

Primary reason for this choice:

_________________________________________________________________

_________________________________________________________________

_________________________________________________________________

Biggest risk with this choice and how I'll mitigate it:

_________________________________________________________________

_________________________________________________________________

_________________________________________________________________

Next Steps

___________________________________________________________________________

___________________________________________________________________________